# Weekly report 1
Total working hours - 12.
Tasks completed:
- Research: Wikipedia, the standard, publicly available implementations.
- Defined the programming task. Negotiated that with the teacher.
- Kick-off meeting.
- Initialized the Git repository to GitHub – rrrkkk/TiraLabra
- Slapped together CUnit tool chain with gradle.
- Started the description document – Description.pdf.
- Initialized the labtool.
Progress on the software:
No progress (definition in process)
Learned:
- GitHub, gradle, CUnit usage
- How to create bibliography references in the LibreOffice.
Unclear / problems:
- Performance – how to define space efficiency? "Constant space"?
- Performance – how to define time efficiency? O(N)? X Mbps?
Next:
- Finish environment and the tool chain (CUnit, gradle)
- Start with the key schedule functions and testing thereof