# Weekly report 4
Total working hours - 10.
Tasks completed:
- Encryption main function AES_encrypt, test case and unit testing.
- Decryption helper functions (AES_Inv*), test cases and unit testing.
- Decryption main function AES_decrypt, test case and unit testing.
- Updated documentation.
- Tinkering to make this build on melkki.
Progress on the software:
- Now it actually encrypts and decrypts, albeit one block at a time :)
- Compiles and tests on two machines, albeit testing w/ a bootleg fix.
Learned:
- This is a complicated algorithm. I would use a library if I needed this in production code.
- Unit testing is the king. Or if not the king, then at least the crown prince. The algorithm producing chaotic results (as expected w/ encryption), even smallest mistakes in single units cause the main functions to fail in spectacular ways.
Unclear / problems:
How the lib dependency is really done in gradle? The current one is not perfect, far from it.
Next:
Main program.